# CreatorOS — Earn‑First Content Creation Platform

Purpose: A submission-ready, highly detailed project creation report for Antigravity to build an MVP that takes new creators from Zero → First Income using Firebase backend and Antigravity as the front-end/no-code/low-code builder.

Top-level constraint: The product must be obsessed with earning clarity (helping users earn their first real money) and deliberately avoid features that are expensive, risky, or commoditized (auto-posting, video generation, full analytics, auto-monetization promises).

## 1) Executive Summary

CreatorOS is a lean Creator Operating System that guides beginners to pick a monetizable micro-niche, set up a channel/brand, and delivers daily, execution-focused tasks (scripts + SOP) with an explicit, ethical monetization path. The platform will be built with Antigravity on the frontend and Firebase on the backend for speed of delivery and iteration.

MVP Goal: Ship a working product in 30–45 days to validate that users can earn their first ₹ (or equivalent) using the platform.

Primary KPI: Percentage of onboarded users who report at least one monetized action (affiliate click with conversion, a paid lead, or a small paid service sold) within 45 days.

## 2) Target User (First Release)

Primary persona (First target user): - Age: 18–28 - Location: India (urban + tier-2 cities) - Situation: Beginner creator, part-time (student / early job), 15–60 minutes/day to create - Pain: “I don’t know what content to make that’ll actually earn me money, and I don’t have time or patience to experiment.” - Tech: Comfortable with mobile apps, uses WhatsApp, has a smartphone camera, may outsource editing to a local editor.

Why this persona? Cheap customer acquisition (social + student networks), high willingness to experiment, easier to monetize with local affiliate and small service funnels.

## 3) Product Objectives & Success Criteria

Objectives 1. Validate the niche → earn thesis: can our recommendations lead to real micro-earnings? 2. Deliver daily guided tasks that a user can complete within 30–60 minutes. 3. Convert onboarding users to paid subscribers after they see value.

Success Criteria (30–90 days) - 20% of active users reach first monetized action within 45 days. - 5% conversion to paid tier after 30 days of usage. - NPS > 30 among early testers.

## 4) Core Features (Detailed with 5 recommendations each)

Each feature section lists a short implementation description and five tactical recommendations.

### Feature A — Onboarding (Data collection & user profile)

Description: Rapid, 90–180s onboarding capture of the minimum data required for high quality recommendations.

Fields to capture (mandatory): - Platforms (multi-select: YouTube, Shorts, Instagram) - Time per day (15/30/60) - Content style (face / voice-only / faceless) - Language preference - Primary goal (learning / ₹5k / ₹10k+) - Top 3 interests/skills (checkbox + free text)

Optional (power) fields: - Editing style preference (fast cuts, cinematic, long-form) - Current monetisation experience (none/affiliate/ads) - Willingness to sell services

5 Recommendations: 1. Keep onboarding under 3 minutes; use toggles/checkboxes/sliders to minimize typing. 2. Use progressive save to allow partial onboarding and reduce drop-offs. 3. Show a short tooltip explaining why each mandatory field matters to build trust. 4. Allow import of existing YouTube channel (later) but not in MVP. 5. Store onboarding snapshot in Firestore with a version field for schema migrations.

### Feature B — Niche & Monetization Discovery Engine (CORE IP)

Description: Hybrid AI + rule-based engine that returns 3–5 monetizable micro-niches, each with a short rationale and a recommended monetization path.

What the output includes: - Niche name (micro-niche) - Audience profile (who watches) - Why they pay (monetization path: affiliate, lead-gen, services) - 3 repeatable content formats - Competitiveness estimate (low/medium/high)

Implementation pointers: - Use prompt templates for initial generation, then validate with deterministic rules. - Seed the engine with a curated database of monetization patterns (e.g., product-affiliate, service-lead, local-offline service).

5 Recommendations: 1. Prioritize low-competition + proven monetization (example: niche-specific affiliate + micro-service lead-gen). 2. Show the expected path-to-earn (3 bullets) for each niche so user understands the timeline. 3. Allow reject/regenerate and capture rejections as training signals. 4. Keep the engine explainable: do not return fully opaque suggestions—include the reasoning. 5. Start with English + Hindi micro-niches relevant to India for MVP.

### Feature C — Channel Branding & Setup Automation

Description: Generate channel name, description, core keywords, default title templates, default video description templates, and 3 AI logos. Provide copy the user can paste into YouTube Studio.

5 Recommendations: 1. Keep names short, brand-safe; run simple profanity and trademark checks in the generation pipeline. 2. Provide 3 logo options (SVG/PNG) with minimalism to avoid copyright/style issues. 3. Output a 1‑sentence positioning statement used for intros and thumbnails. 4. Save templates as editable and reusable assets in Firestore. 5. Provide very simple instructions on where to paste each field in YouTube Studio (small screenshots in-app for MVP).

### Feature D — Daily Content Engine (Research + Scripts + SOPs)

Description: Daily (or on-demand) engine produces up to 3 content ideas tailored to the selected micro-niche and user profile. Each idea includes: short script, estimated earning path, and editor SOP.

What a daily item contains: - Title suggestion - 30–90s script (short form) + longer variant for long-form - Editor SOP (shots, overlays, B-roll tips, timings) - Estimated monetization action (example: promote affiliate A via link; expected CTA)

5 Recommendations: 1. Maximum 3 suggestions to avoid paralysis. 2. Include short justification: “Why this will work for your audience” (one line). 3. Keep scripts modular (labeled sections: hook, content, CTA) to match recording & editing flow. 4. SOPs must be copy-paste friendly to hand to an editor in chat/WhatsApp. 5. Allow users to flag an idea as ‘posted’ and capture post performance manually (early feedback loop).

### Feature E — Editor SOP & Handoff System

Description: Structured SOP templates tied to scripts so creators can hand footage + SOP to an editor and receive back publish-ready content.

SOP elements: - Shots list (with timestamps) - Text overlays + durations - Music & BGM suggestions (non-copyrighted sources or guidance) - Export settings (resolution, bitrate, format)

5 Recommendations: 1. Use short, template-based SOPs to make editor tasks clear and fast. 2. Provide SOP as a downloadable PDF and a copyable checklist. 3. Include example frame-level timing (e.g., Hook 0–5s, Main 5–55s, CTA 55–60s). 4. Keep SOPs language-agnostic but include language-specific notes (e.g., text overlay style for Hindi vs English). 5. Store SOP versions so user and editor can sync on the latest style.

### Feature F — Monetization Guide & Tracking

Description: For each content idea, show concrete monetization actions and provide an initial manual ledger for the user to log earnings and conversions.

5 Recommendations: 1. Start with affiliate & services as primary monetization channels. 2. Provide short copy templates for CTA (affiliate + service inquiry). 3. Ask user to input earnings manually in MVP; later add integrations. 4. Celebrate milestones (first ₹ earned badge) — strong retention booster. 5. Educate about disclosure (transparent affiliate mention) and policy-safe language.

### Feature G — AI Memory & Personalization

Description: Persist structured signals in Firestore to personalize daily suggestions and avoid repeating failed ideas.

What to store: - Onboarding profile - Chosen niche and reason - Posting record (manual) — date, idea id, result - Rejected ideas - Preferred SOP templates

5 Recommendations: 1. Use structured flags (boolean + small enums) instead of raw text. 2. Allow users to clear or export their memory. 3. Use small TTLs for trend-based signals (e.g., trending topics expire in 7 days). 4. Log the model version used to generate a suggestion for reproducibility. 5. Provide a privacy page describing what memory stores and why.

## 5) Technical Architecture — Detailed

### Overview

Frontend: Antigravity (pages + components) connecting to Firebase via standard SDK.

Backend: Firebase (Auth, Firestore, Storage, Cloud Functions) + an AI orchestration layer (Cloud Functions call OpenAI/GPT endpoints or Antigravity-built connectors). Use Cloud Functions to run heavier orchestration and cost control.

Third-party services: - OpenAI (or other LLM provider) for prompts and script generation - Image API for logo generation (DALL·E / similar) — ensure license compliance - Affiliate programs (Amazon/Flipkart/impact/others) — early manual linking

### Firestore Schema (suggested collections)

/users/{userId} (profile) - displayName, email, onboardingSnapshot, createdAt - platforms: [youtube, instagram] - timePerDay: int - contentStyle: enum - language: string - primaryGoal: enum - preferences: object

/users/{userId}/channels/{channelId} - nicheId, channelName, description, keywords[], logoPath, createdAt - templates: {titleTemplate, descTemplate, hashtags}

/niches/{nicheId} (curated seed data) - title, audience, monetizationPaths[], examples[], competitiveness

/users/{userId}/ideas/{ideaId} - nicheId, title, script, sop (json), monetization, suggestedAt, status

/logs/modelCalls/{callId} - userId, modelVersion, promptHash, timestamp, responseSummary

/assets/{userId}/{assetId} (logos, SOP pdfs) - storagePath, mimeType, createdAt

Security / Rules - users may read/write only their documents - niche seed data read-only - audio/image uploads validated for size & type

### Cloud Functions (or callable endpoints)

- generateNiches(userProfile) — returns 3–5 niche suggestions

- generateChannelSetup(userProfile, nicheId) — channel name + templates + logos

- generateDailyIdeas(userId, channelId) — returns up to 3 ideas

- logPostedIdea(userId, ideaId, result) — records manual feedback

- regenerateAsset(userId, assetType, params) — regenerate logo/templates

Best practices: - Throttle & cache responses (avoid burning API usage on regen) - Store prompt+response hashes for audit and reproducibility - Return small, structured payloads (JSON) for Antigravity components

### LLM Prompting (Core Templates)

Niche generation prompt (trimmed)

You are an expert product manager. Based on the user's profile: {profile}, suggest 5 micro-niches suitable for {platforms}. For each niche provide: 1) short title, 2) 1 sentence "who watches", 3) monetization path (affiliate / lead-gen / services), 4) 2 repeatable content formats, 5) quick 'why it can earn' statement. Keep language simple. Return JSON.

Daily idea prompt

Given niche: {niche}, user constraints {timePerDay}, and preferred style {contentStyle}, produce 3 short-form video ideas. For each: title, 30–90s script broken into {hook, body, CTA}, 1 editor SOP (shots+timings), monetization CTA and expected immediate action. Return JSON.

Channel setup prompt

Create a short brand-safe channel name for niche {niche}, a 1-paragraph channel description (80–120 words), 5 target keywords, and 3 logo prompts (short text prompts suitable for an image generator). Return JSON.

Prompt engineering recommendations: - Always ask for structured JSON outputs - Limit tokens per call; use streaming if supported in function - Maintain a modelVersion field for reproducibility

## 6) UI / UX Wireframe & Component Map

Screens / Components (MVP): 1. Landing / Content Creation Card 2. Onboarding modal (progressive) — 6 small steps 3. Niche suggestions carousel (3 cards) 4. Channel setup screen (name, logo, templates) 5. Daily dashboard (3 ideas list) — each with preview modal 6. Idea detail modal (script + SOP + monetization) + action buttons (Mark posted, Send SOP to editor) 7. Earnings & Feedback (manual ledger + milestone badge)

UX rules: - One main CTA per screen - Micro-copy explains why each step matters - Avoid settings overload in MVP

## 7) MVP Roadmap & Milestones (30–45 days)

Week 0 (planning / kickoff) - Finalize target persona and acceptance criteria - Seed curated niche dataset (50 micro-niches) - Design Firestore schema & security rules

Week 1 (onboarding + niche engine v1) - Implement onboarding UI - Implement generateNiches function & integrate LLM - Save user profile

Week 2 (channel setup + branding) - Channel setup UI + logo generation integration - Firestore channel document creation - Provide copy to paste into YouTube Studio

Week 3 (daily engine + scripts + SOP) - Implement generateDailyIdeas function - Create idea UI + script editor + SOP exporter - Logging & feedback

Week 4 (polish + beta test) - Fix bugs, caching, permission rules - Recruit 20–50 beta users (student groups) - Collect metrics and iterate

Deliverables for Antigravity - Antigravity project with pages and components - Cloud Functions package and deployment script - Firestore rules file - LLM prompt library and templates - QA checklist & beta test protocol

## 8) Testing, Validation & Launch Plan

Validation plan: - Recruit 30 target users (friends, student groups) and run a 30-day pilot. - Measure the % who take a monetization action. - Interview 10 users for qualitative feedback.

Q&A and Acceptance Criteria: - Onboarding completion rate > 50% - Niche suggestion acceptance (user picks a niche) > 40% - Daily idea open rate > 30%

Beta launch: - 50 users for 45 days. Capture first-earn metrics.

## 9) Security, Privacy & Compliance

- GDPR-lite: support user data deletion on request.

- Store only structured signals (avoid storing raw calls that include PII in LLM prompts).

- Use Firestore rules to prevent unauthorized access.

- Display privacy & data use in onboarding.

## 10) Cost Estimate (early-stage, rough)

Monthly (approx for MVP usage + 1k MAU): - Firebase (Auth/Firestore/Functions/Storage): ₹2,000–₹8,000 - LLM API (OpenAI / similar): ₹8,000–₹20,000 (depends on calls) — optimize with caching - Image generation (logo): variable, seed with cheap internal prompts - Misc (monitoring, domain): ₹1,000

Note: Optimize LLM spend via caching, short prompts, and deterministic prompts for static content (channel setups).

## 11) Handoff Items for Antigravity (what to deliver to dev team)

- Firestore schema JSON

- Cloud Functions repo (Node.js) with deploy scripts

- LLM prompt library + examples of inputs/outputs

- Antigravity page map + component props contract (list of endpoints and returned JSON shape)

- QA test cases & acceptance criteria checklist

- Seed data set (50 micro-niches) in JSON

## 12) Risks & Mitigations

Risk: LLM hallucination & unsafe monetization advice - Mitigation: rule-based sanitizer, human-readable justification, conservative monetization templates.

Risk: High LLM cost - Mitigation: cache outputs, pre-generate overnight for active users, lightweight prompts.

Risk: User churn due to slow earning timelines - Mitigation: focus on quick-win monetization paths, celebrate small milestones.

Risk: Copyright / policy issues - Mitigation: explicit policy guidance and SOPs that avoid copyrighted music and forbidden claims.

## 13) Acceptance-ready To-Do List for Dev Sprint 1 (detailed)

- Antigravity page: Landing + onboarding modal

- Firestore: users collection + rules

- Cloud Function: generateNiches (stub + LLM integration)

- Save & display niches in UI

- Simple channel creation UI & storage

- Basic daily dashboard showing static (seed) ideas

Acceptance criteria per item included in the repo’s README for QA.

## 14) Appendix — Example JSON Responses (For devs)

Niche response (example)

[
  {
    "title": "Budget Smartphone App Reviews (Hindi)",
    "audience": "Students & young professionals looking for cheap phones",
    "monetization": "affiliate + local phone repair leads",
    "formats": ["60s unboxing+callout","FAQ short"],
    "why": "High CPM on affiliate + low competition in regional language"
  }
]

Daily idea response (example)

{
  "ideas": [
    {
      "title": "Top 3 Budget Phones Under ₹10k (2026)",
      "script": {"hook":"5s","body":"45s","cta":"10s"},
      "sop": {"shots":["close-up 0-5","hands-on 5-25"], "export":"1080p"},
      "monetization": {"type":"affiliate","ctaTemplate":"link in description"}
    }
  ]
}

## 15) Final Recommendations (board-level, short)

- Ship an MVP focused on earn-first value; ditch anything not directly increasing the chance a user earns money.

- Validate with real users quickly and iterate.

- Keep LLM usage disciplined: structured JSON + caching.

- Make the SOP/editor handoff as frictionless as possible — this is key for users who outsource editing.

- Celebrate small wins and measure them — first ₹ earned will be your lead signal.

End of report.

If you want I can also produce: technical README, Firestore rules file, and a folder of 50 seed micro-niches (JSON) — say the word and I’ll append these now.